# CONTENTS

1. Strategic Proposal: Web Optimization and GEO Visibility	2

1.1. Introduction	2

1.2. Project Objective	3

1.3. Operational Requirement	3

1.4. Timeline	3

1.5. Financial Detail	3

1.6. Proposal Acceptance	4

# 1. Strategic Proposal: Web Optimization and GEO Visibility

Prepared for: Triumph Rental Mallorca

Date: February 9, 2026

Consultant: SEO & AI Strategy Specialist

## 1.1. Introduction

After analyzing the digital presence of Triumph Rental Mallorca, we have identified a critical opportunity: your website features an exceptional product but has technical barriers preventing maximum conversion.

This proposal focuses on transforming your current website into a high-performance asset through technical SEO and GEO (Generative Engine Optimization), ensuring your brand is the first choice both on Google and within new AI search engines.

## 1.2. Project Objective

The objective is to maximize visibility and direct booking rates through three pillars:

1.  Usability Overhaul: Fixing the mobile menu and loading speed to prevent the loss of bookings at the final step.

2.  Multilingual Optimization: Refining content in English and German to capture high-end international tourists.

3.  GEO Positioning: Structuring information so that ChatGPT, Perplexity, and other AI systems cite and recommend Triumph Rental Mallorca.

## 1.3. Operational Requirement

To guarantee the success of this intervention, it is mandatory to have full access to the tool used for creating the website (CMS/Builder). Without this access, the ability to implement speed improvements and technical SEO would be severely compromised.

## 1.4. Timeline

- **Week 1:** Deep usability audit and access configuration.

- **Week 2:** Implementation of technical improvements (Menu, Speed, SEO).

- **Week 3:** Content restructuring and GEO optimization (AI-ready).

- **Week 4:** Results monitoring and delivery of the final report.

## 1.5. Financial Detail

| Item | Investment |
| --- | --- |
| Preliminary Diagnostic and Strategy (4.5h @ €50/h) | €225 |
| Technical Audit & Mobile Usability Fix | €800 |
| On-Page & Multilingual SEO Implementation | €1,200 |
| GEO Visibility Strategy (AI Engines) | €1,000 |
| Analytics Setup & Data Schema | €500 |
| **Total Initial Investment (Excl. VAT)** | **€3,725** |

- **Payment Method:** 50% at start and 50% upon completion.

- **Validity:** 15 days.

- **Ownership:** The client maintains full ownership of all changes made.

## 1.6. Proposal Acceptance

Antonio Ballesteros Alonso

Founder & AI Strategist

Stefan

Triumph Rental Mallorca