CONTENIDO

1 Strategic Proposal: Web Optimization and GEO Visibility

1.1 Introduction

1.2 Project Objective

1.3 Operational Requirement

1.4 Timeline

1.5 Financial Detail

1.6 Terms

1.6.1 Proposal Acceptance

# Strategic Proposal: Web Optimization and GEO Visibility

**Prepared for:** Triumph Rental Mallorca

**Date:** February 9, 2026

**Consultant:** SEO & AI Strategy Specialist

---

## Introduction

After analyzing the digital presence of **Triumph Rental Mallorca**, we have identified a critical opportunity: your website features an exceptional product but

has technical barriers preventing maximum conversion. This proposal focuses on transforming your current website into a high-performance asset through technical SEO

and **GEO (Generative Engine Optimization)**, ensuring your brand is the first choice both on Google and within new AI search engines.

---

## Project Objective

The objective is to maximize visibility and direct booking rates through three pillars:

1.  **Usability Overhaul:** Fixing the mobile menu and loading speed to prevent the loss of bookings at the final step.

2.  **Multilingual Optimization:** Refining content in English and German to capture high-end international tourists.

3.  **GEO Positioning:** Structuring information so that ChatGPT, Perplexity, and other AI systems cite and recommend Triumph Rental Mallorca.

---

## Operational Requirement

To guarantee the success of this intervention, it is **mandatory** to have full access to the tool used for creating the website (CMS/Builder). Without this access,

the ability to implement speed improvements and technical SEO would be severely compromised.

---

## Timeline

- **Week 1:** Deep usability audit and access configuration.

- **Week 2:** Implementation of technical improvements (Menu, Speed, SEO).

- **Week 3:** Content restructuring and GEO optimization (AI-ready).

- **Week 4:** Results monitoring and delivery of the final report.

---

## Financial Detail

| Item | Investment |

| :--- | :--- |

| Preliminary Diagnostic and Strategy (4.5h @ €50/h) | €225 |

| Technical Audit & Mobile Usability Fix | €800 |

| On-Page & Multilingual SEO Implementation | €1,200 |

| GEO Visibility Strategy (AI Engines) | €1,000 |

| Analytics Setup & Data Schema | €500 |

| **Total Initial Investment (Excl. VAT)** | **€3,725** |

---

## Terms

- **Payment Method:** 50% at start and 50% upon completion.

- **Validity:** 15 days.

- **Ownership:** The client maintains full ownership of all changes made.

---

### Proposal Acceptance

**Agustín Medina**

Founder & AI Strategist

**[Client], [Role], Triumph Rental Mallorca**