# ÍNDICE DE CONTENIDOS

# Strategic Proposal: Web Optimization and GEO Visibility

Prepared for: Triumph Rental Mallorca

Date: February 5, 2025

Consultant: SEO & AI Strategy Specialist

---

## Introduction

After analyzing the digital presence of Triumph Rental Mallorca, we have identified a critical opportunity: your website features an exceptional product but has technical barriers preventing maximum conversion. This proposal focuses on transforming your current website into a high-performance asset through technical SEO and GEO (Generative Engine Optimization), ensuring your brand is the first choice both on Google and within new AI search engines.

---

## Project Objective

The objective is to maximize visibility and direct booking rates through three pillars:

1.  Usability Overhaul: Fixing the mobile menu and loading speed to prevent the loss of bookings at the final step.

2.  Multilingual Optimization: Refining content in English and German to capture high-end international tourists.

3.  GEO Positioning: Structuring information so that ChatGPT, Perplexity, and other AI systems cite and recommend Triumph Rental Mallorca.

---

## Operational Requirement

To guarantee the success of this intervention, it is mandatory to have full access to the tool used for creating the website (CMS/Builder). Without this access, the ability to implement speed improvements and technical SEO would be severely compromised.

---

## Timeline

- **Week 1:** Deep usability audit and access configuration.

- **Week 2:** Implementation of technical improvements (Menu, Speed, SEO).

- **Week 3:** Content restructuring and GEO optimization (AI-ready).

- **Week 4:** Results monitoring and delivery of the final report.

---

## Financial Detail

| Item | Investment |

| :--- | :--- |

| Preliminary Diagnostic and Strategy (4.5h @ €50/h) | €225 |

| Technical Audit & Mobile Usability Fix | €800 |

| On-Page & Multilingual SEO Implementation | €1,200 |

| GEO Visibility Strategy (AI Engines) | €1,000 |

| Analytics Setup & Data Schema | €500 |

| Total Initial Investment (Excl. VAT) | €3,725 |

---

## Terms

- **Payment Method:** 50% at start and 50% upon completion.

- **Validity:** 15 days.

- **Ownership:** The client maintains full ownership of all changes made.

---

### Proposal Acceptance

Antonio Ballesteros

Founder & AI Strategist

[Client], [Role], Triumph Rental Mallorca